# Tagme3a (تجميعة) — Full MVP Plan

Production-grade mobile app for the Egyptian computer hardware market: EGP-denominated
custom PC builder, laptop recommendation engine, and live multi-merchant price tracker.

## 1. Monorepo layout

tagme3a/
├── app/                          # (optional) or keep Flutter at root
├── backend/
│   ├── app/
│   │   ├── main.py
│   │   ├── core/                 # config, security, db session, logging
│   │   ├── api/v1/               # routers (auth, products, builder, laptops, prices)
│   │   ├── models/               # SQLAlchemy 2.0 ORM
│   │   ├── schemas/              # Pydantic v2
│   │   ├── services/             # matcher, compatibility, recommender, pricing, text_gen
│   │   ├── scrapers/             # base.py + sigma.py, compumarts.py, nekhely.py
│   │   ├── workers/              # arq tasks + scheduler
│   │   └── data/                 # seed data: cpus, gpus, sockets, compat matrix
│   ├── alembic/
│   ├── tests/
│   ├── pyproject.toml            # uv/poetry, ruff, mypy, pytest
│   └── Dockerfile
├── docker-compose.yml            # postgres(pgvector), redis, meilisearch, api, worker
├── .github/workflows/            # ci.yml (backend + flutter)
└── (existing Flutter files)

Flutter lib/ becomes feature-first:

lib/
├── main.dart
├── app.dart                      # MaterialApp.router, theme, locale
├── core/                         # theme, network(dio), router, storage, i18n, utils
├── features/
│   ├── catalog/{data,domain,presentation}/
│   ├── builder/{data,domain,presentation}/
│   ├── laptops/{...}/
│   ├── prices/{...}/
│   ├── auth/{...}/
│   └── alerts/{...}/
└── shared/                       # widgets, models shared across features

## 2. Backend architecture

Runtime: Python 3.12, FastAPI, Pydantic v2, SQLAlchemy 2.0 async, Alembic,
PostgreSQL 16 + pgvector, Redis, Meilisearch, arq (worker) + arq cron (scheduler).

### Core domain models

| Table | Purpose |
| --- | --- |
| users | auth, roles (user/admin/reviewer) |
| products | canonical product (brand, category, model, normalized specs JSONB, image, slug) |
| product_specs | typed spec rows (or JSONB) for compat checks |
| merchants | store metadata, scraper adapter key, base URL |
| offers | merchant ↔ product link, url, current price EGP, stock, last_seen_at, match_confidence |
| price_history | append-only (offer_id, price, in_stock, captured_at) |
| raw_snapshots | raw HTML/JSON per scrape (audit + reparse) |
| staging_listings | parsed-but-unnormalized rows pending match |
| components | CPU/GPU/board/RAM/PSU/case/cooler/storage compat attributes |
| builds | saved user builds (JSONB component ids, total, compatibility result) |
| laptop_profiles | scoring weights per use-case |
| alerts | user price-drop subscriptions |
| fx_rates | EGP reference rates + timestamps |
| resources | curated article/video/doc (type, url, youtube_id, language, AR/EN title/description, is_available) |
| combination_resources | resource ↔ combination_key (build parts / laptop pick), relevance, is_curated |
| build_resources | resource ↔ saved build |
| device_tokens | user ↔ FCM push tokens (platform) |
| interaction_events | append-only user events (view/save/click/outbound) for future ranking + content popularity |

### API surface (v1)

- POST /auth/register, POST /auth/login, POST /auth/refresh, GET /auth/me

- GET /products?q=&category=&min=&max=&merchant=&sort= (search via Meilisearch)

- GET /products/{id} (offers + price history + specs)

- GET /products/{id}/offers, GET /products/{id}/price-history

- POST /builder/validate (send component ids → compatibility report + total)

- POST /builder/optimize (budget + use-case → suggested builds)

- GET /laptops/recommend?use_case=&budget=

- POST /alerts, GET /alerts

- Admin: POST /admin/listings/{id}/match, GET /admin/review-queue, POST /admin/resources, POST /admin/combinations/{key}/resources

- Content: GET /combinations/{combination_key}/resources

### Compatibility engine (services/compatibility.py)

Rule matrix seeded from data/:

- socket (CPU↔board)

- RAM type/DDR (CPU/board↔RAM)

- form factor (board↔case)

- max GPU length (GPU↔case)

- cooler height (cooler↔case)

- PSU wattage headroom (est. load ×1.25–1.3, connectors)

- M.2/SATA (storage↔board)

Output: {compatible: bool, issues: [{severity, code, message, components}]}.
OS/BIOS caveats surfaced as warnings.

### Matching pipeline (services/matcher.py)

- Scrape → raw_snapshots

- Parse → staging_listings

- Normalize (brand/model/spec extraction, alias tables, rapidfuzz)

- Embed + pgvector nearest neighbor + rule gates

- Auto-link if confidence ≥ threshold; else → review queue

- Manual review promotes/rejects and feeds alias learning

### Scrapers (scrapers/)

BaseScraper interface: fetch() -> raw, parse(raw) -> listings, key.
httpx + selectolax; Playwright fallback flag per merchant. Per-merchant throttling,
UA rotation, robots check, failure alerting (scraper "health" metric,
consecutive-failure threshold).

### Jobs (arq cron)

- scrape_all (staggered per merchant)

- recompute_offers (ghost-inventory: no change/stale last_seen_at → mark unverified)

- fx_update

- price_drop_notify (query alerts, dispatch FCM)

## 3. Flutter app architecture

- State: Riverpod 3 (AsyncNotifier, providers per feature).

- Routing: go_router with deep links (/product/:slug, /build/:id).

- Network: dio + interceptors (auth refresh, retry, EGP error mapping); generated
typed client from OpenAPI (openapi_generator/retrofit).

- Models: freezed + json_serializable.

- Offline: drift (SQLite) cache for catalog + last prices; stale badge when offline.

- i18n: flutter_localizations + intl; AR (default, RTL) + EN; Cairo font;
NumberFormat.currency(symbol: 'ج.م'/'EGP', locale).

- Theme: Material 3, dark/light, seed color, Arabic-safe typography.

- Push: firebase_messaging for price-drop alerts.

- Images: cached_network_image with placeholders.

- Analytics/crash: Firebase Analytics + Sentry.

### Screens (MVP)

Home (categories, deals) · Search/Browse · Product detail (offers table, price chart) ·
PC Builder (picker w/ live compat warnings + total) · Build results/optimizer ·
Laptop recommender · Alerts · Auth · Profile/Saved builds.

## 4. Milestones & deliverables

### M0 — Foundation (repo + tooling)

- Restructure to monorepo, scaffold backend/, docker-compose (pg+pgvector, redis, meili).

- Backend config/session/logging, Alembic baseline, health endpoint, ruff/mypy/pytest, Dockerfile.

- Flutter: feature-first folders, Riverpod, go_router, theme, i18n/RTL, dio, lint, app shell.

- CI: backend lint+test, flutter analyze+test.

- Exit: docker compose up serves /health; app boots with AR RTL shell.

### M1 — Catalog + Auth

- Models products/offers/price_history/merchants/users; migrations.

- Auth (JWT access/refresh, roles).

- Meilisearch indexing + search endpoints; product CRUD (admin).

- Flutter: search, browse, detail, auth flow.

- Exit: search a seeded catalog, open detail, log in.

### M2 — Scraping MVP

- BaseScraper + Sigma and Compumarts adapters; raw→staging.

- arq worker + cron; price history; ghost-inventory marking.

- Admin review queue (basic).

- Exit: daily prices flowing for 2 merchants; history visible in app.

### M3 — Normalization & Matcher

- Canonical schema hardening, alias tables, rapidfuzz + pgvector matching,
confidence thresholds, review UI.

- Exit: ≥90% auto-match on target merchants; low-confidence queued.

### M4 — PC Builder

- Component data seed (CPU/GPU/board/RAM/PSU/case/cooler/storage + compat matrix).

- compatibility.py + /builder/validate; budget optimizer (/builder/optimize).

- Flutter builder UI with live compat warnings; saved builds.

- Exit: build a compatible PC within budget in-app.

### M5 — Laptop Recommender

- Scoring weights per use-case (gaming/engineering/editing/3D/student) + budget tiers.

- /laptops/recommend + Flutter screen.

- Exit: recommendations ranked and explained.

### M6 — Alerts & Release Polish

- FCM price-drop alerts end-to-end; offline cache/stale badges; analytics;
empty/error states; performance pass.

- Internal testing → Play Store internal track.

- Exit: installable build with alerts live.

## 5. Cross-cutting decisions locked

- API contract-first: FastAPI OpenAPI → generated Dart client (prevents model drift).

- Every price carries captured_at + source; UI never presents stale as live.

- Raw snapshots retained (audit / reparse after store HTML changes).

- One merchant = one adapter = one health metric (scrapers break often).

- Confidence-gated auto-matching + human review; legal review before scraping any store
and prefer commercial data agreements.

## 5a. AI-assisted AR/EN phrasing (single model use)

We will use a small online model (e.g. Gemini Flash free tier) only to rephrase English titles/facts into Arabic and English descriptions/labels for curated videos and articles. No model is used to discover or rank content.

- Provider-agnostic: backend/app/services/text_gen.py with adapters for hosted APIs; one method generate(context, lang, task="rephrase").

- Precompute + cache: generate once at curation (or via a batch job) and store in resources.title_ar, resources.description_ar, resources.description_en. Runtime calls are avoided.

- Strict guardrails: prompts always inject DB values; the model must not invent specs/prices/URLs.

- Graceful fallback: on failure, fall back to original title/templates — app never breaks.

- Scope: output-only, bilingual phrasing. No decision-making, no compatibility checks, no price logic.

### 5b. Curated videos/articles (no model for listing)

- Curated manually via admin (or seed script). Stored in resources + combination_resources (is_curated=true).

- Ordered on response: language priority (ar → en) → is_curated → relevance. Plain sorting; no model.

- Video → youtube_player_flutter inline; article → url_launcher external.

- Dead links are pruned via the YouTube API (videos.list) on a nightly schedule; no model.

- AR/EN labels/descriptions may be filled by the phrasing model (5a).

## 6. Key risks

| Risk | Mitigation |
| --- | --- |
| Scraper breakage | adapter isolation, health alerts, raw snapshot reparse |
| Legal/ToS | review + merchant agreements; throttle/robots |
| EGP volatility & stale prices | timestamped prices, FX cache, stale badges |
| Matching accuracy | confidence gates + review queue + alias learning |
| Compat data completeness | dedicated seed dataset + tests, warnings not silent failures |
| Scope creep | phase gates above; MVP = M0–M6 only |

## 7. Functional Requirements (FR)

Priority scale: M = Must (MVP), S = Should, C = Could, W = Won't (this release).

### FR-1 — Authentication & Accounts

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-1.1 | Register/login with email + password (JWT access + refresh) | M |
| FR-1.2 | Persistent session, silent token refresh | M |
| FR-1.3 | Role-based access: user / admin / reviewer | M |
| FR-1.4 | Password reset, logout, account deletion | S |
| FR-1.5 | Social login (Google) | C |

### FR-2 — Catalog & Search

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-2.1 | Browse products by category (CPU, GPU, motherboard, RAM, PSU, case, cooler, storage, laptop, peripherals) | M |
| FR-2.2 | Full-text search with Arabic + English support | M |
| FR-2.3 | Filter by category, price range (EGP), merchant, brand, availability | M |
| FR-2.4 | Sort by price, popularity, recency, best offer | M |
| FR-2.5 | Product detail: images, specs, all merchant offers, price timeline | M |
| FR-2.6 | Show lowest current price + spread across merchants | M |
| FR-2.7 | Pagination / infinite scroll | M |
| FR-2.8 | Faceted search (socket, DDR type, VRAM size) | S |

### FR-3 — Price Tracking & Merchants

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-3.1 | Scheduled scraping per merchant (adapter per store) | M |
| FR-3.2 | Store append-only price history with timestamps | M |
| FR-3.3 | Each offer links back to the merchant product URL | M |
| FR-3.4 | Ghost-inventory detection (stale price/stock) | M |
| FR-3.5 | Display "last verified" time and stale indicator | M |
| FR-3.6 | Price-drop notifications (push) | M |
| FR-3.7 | FX rate tracking (if USD-denominated sources) | S |
| FR-3.8 | Merchant health/failure dashboard (admin) | S |

### FR-4 — Product Normalization & Matching

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-4.1 | Canonical product schema independent of merchant listing titles | M |
| FR-4.2 | Auto-match scraper listings to canonical products (fuzzy + vector) | M |
| FR-4.3 | Confidence scoring per match | M |
| FR-4.4 | Admin review queue for low-confidence matches | M |
| FR-4.5 | Manual promote/reject + alias learning | S |
| FR-4.6 | Raw snapshot retention for reparse | S |

### FR-5 — PC Builder

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-5.1 | Select components per slot with live compatibility checks | M |
| FR-5.2 | Compatibility engine (socket, DDR, form factor, GPU length, cooler height, PSU wattage, storage) | M |
| FR-5.3 | Display per-issue severity (error/warning) | M |
| FR-5.4 | Running total in EGP using lowest available offers | M |
| FR-5.5 | Budget optimizer: suggest a compatible build within a budget + use case | M |
| FR-5.6 | Save / name / share builds | S |
| FR-5.7 | Estimate bottleneck / performance balance | C |

### FR-6 — Laptop Recommendation

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-6.1 | Recommend laptops by use case + budget | M |
| FR-6.2 | Weighted scoring model per use case (gaming/engineering/editing/3D/student) | M |
| FR-6.3 | Explain ranking rationale | S |
| FR-6.4 | Compare 2–3 laptops side by side | C |

### FR-7 — Alerts & Notifications

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-7.1 | Subscribe to price-drop alert for a product | M |
| FR-7.2 | Push delivery via FCM | M |
| FR-7.3 | Manage/manage-list alerts | M |
| FR-7.4 | Threshold or any-drop configuration | S |

### FR-8 — Admin & Operations

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-8.1 | CRUD canonical products + compatibility data | M |
| FR-8.2 | Manage merchants + trigger manual scrape | M |
| FR-8.3 | Review queue actions | M |
| FR-8.4 | Audit log of price changes / matches | S |

### FR-9 — Localization & Presentation

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-9.1 | Arabic (default, RTL) + English UI | M |
| FR-9.2 | EGP currency formatting (ar_EG / en_EG) | M |
| FR-9.3 | Dark + light theme | S |
| FR-9.4 | Offline browsing of cached catalog + last prices | S |

## 8. Non-Functional Requirements (NFR)

### NFR-1 — Performance

- API p95 latency < 300 ms for read endpoints (cached), < 800 ms uncached.

- Search results returned < 500 ms for p95.

- App cold start < 2.5 s on mid-range Android; 60 fps scrolling.

- Product detail renders < 1 s (with cached thumbnail).

- Scrape job completes within a defined window without blocking API.

### NFR-2 — Scalability

- Support horizontal API scaling (stateless, shared Postgres/Redis).

- Handle 10k+ canonical products and 100k+ historical price rows in MVP without redesign.

- Scraping scales per-merchant (add adapter = new worker queue).

- Meilisearch/Redis independent of API availability.

### NFR-3 — Reliability & Availability

- Target 99.5% API uptime (post-launch).

- Scraper failures never corrupt canonical data (staging isolation).

- Idempotent jobs; retries with backoff; dead-letter for failed tasks.

- Graceful degradation: search/catalog usable if scraper pipeline is down.

### NFR-4 — Data Integrity

- Prices are append-only; never overwrite history.

- Every price carries source, captured_at, currency.

- Stale prices clearly marked; never presented as live.

- FK/constraint integrity enforced at DB level; migrations versioned (Alembic).

### NFR-5 — Security

- Passwords hashed (bcrypt/argon2); JWT short-lived access + rotating refresh.

- TLS everywhere; secrets via env/secret manager (never in repo).

- Input validation via Pydantic; ORM parameterization (no raw SQL injection).

- Rate limiting on auth + public endpoints (Redis).

- Role-based authorization on all admin routes.

- No scraping of authenticated/paywalled content without authorization.

### NFR-6 — Privacy & Legal/Compliance

- GDPR-style data handling: consent, export, delete account.

- Egypt PDPL-aligned data practices where applicable.

- Respect robots.txt, merchant ToS; prefer commercial data agreements.

- PII minimization; encrypted at rest where feasible.

### NFR-7 — Usability & Localization

- Full RTL correctness (mirrored layouts, icons, charts).

- Arabic-safe typography (Cairo/Tajawal); no broken ligatures.

- Accessible tap targets, contrast (WCAG AA target), screen-reader labels.

- Clear empty / loading / error / offline states everywhere.

### NFR-8 — Maintainability

- Typed API contract: FastAPI OpenAPI → generated Dart client.

- Feature-first Flutter structure; backend layered (api/services/models).

- Linting + formatting enforced (ruff/black, flutter analyze).

- ≥70% test coverage on compatibility + matcher + pricing logic.

- Documented compatibility rule set as versioned data, not hardcoded.

### NFR-9 — Observability

- Structured logs (request id, user id, latency).

- Error tracking (Sentry) in backend + Flutter.

- Metrics: scrape success rate, match confidence distribution, p95 latency.

- Alerts on scraper consecutive failures and error-rate spikes.

### NFR-10 — Portability & Deployment

- Containerized (Docker Compose local; reproducible builds).

- CI runs lint + tests for backend and app on every PR.

- Config via environment variables; no environment-specific code paths.

- Mobile targets: Android + iOS; responsive phone/tablet layouts.

### NFR-11 — Cost & Resource Efficiency

- Aggressive caching (Redis + CDN for images) to limit DB load.

- Scraper politeness (throttling) to avoid IP bans and infra cost spikes.

- pgvector + Meilisearch chosen to avoid heavyweight external ML services in MVP.

### Requirement traceability (sample)

| Requirement | Milestone |
| --- | --- |
| FR-2, FR-9, NFR-8, NFR-10 | M0–M1 |
| FR-3, FR-4, NFR-3, NFR-9 | M2–M3 |
| FR-5, NFR-4 | M4 |
| FR-6 | M5 |
| FR-7, NFR-6, NFR-7 | M6 |

## 9. User Flows

Personas: Guest, Registered user, Admin/Reviewer.

### 9.1 Onboarding & Entry

App launch
  ├─ First run ──► Splash → Language select (AR default / EN) → Onboarding (3 slides)
  │                     └─► Home (Guest mode)
  └─ Returning ──► Splash → restore session (token)
                        ├─ valid  ──► Home (logged in)
                        └─ expired ──► silent refresh → Home
                                        └─ refresh fails ──► Home (Guest) + "Sign in" prompt

Guest can browse, search, view prices, and use the builder; login required only to
save builds, set alerts, and sync.

### 9.2 Master flow (Mermaid)

### 9.3 Detailed journeys

A. Guest → Buyer discovery (most common)

- Splash → lands on Home (no login wall).

- Home shows: categories, "best deals" (largest price drop), trending.

- Taps category or searches → Search/Browse list.

- Applies filters (price min/max, brand, merchant, availability) → results update.

- Taps a product → Product detail:

  - images, specs, offers table (merchant, price EGP, stock, last verified)

  - price history chart, lowest-price badge

  - stale/ghost badge if not recently verified

- Taps merchant offer → opens store URL in browser (url_launcher).

- Optional: taps "Alert me on price drop" → triggers Auth flow → alert created.

B. Auth flow (triggered by a gated action)

- Gated action (save build / set alert / profile) → Sign in / Register sheet.

- Register: email + password → validation → JWT issued.

- Login: credentials → access + refresh tokens stored securely.

- Returns to the original action with context preserved (deep-link return).

- Forgot password → email reset link (FR-1.4).

C. PC Builder (the core journey)

- From Home → Builder (may start from a preset budget build or blank).

- Selects slot (CPU → Motherboard → RAM → GPU → PSU → Case → Cooler → Storage).

- On each pick, compatibility engine runs:

  - 🔴 errors block progression (e.g., wrong socket, DDR mismatch)

  - 🟡 warnings allowed (e.g., PSU headroom low, BIOS update needed)

- Total EGP recomputes live using lowest in-stock offer per component.

- Taps "Optimize for my budget" → enters budget + use case → engine returns
suggested complete builds.

- Saves/named → Auth flow if guest → build persisted.

- Share build → generates a deep link (/build/:id).

D. Laptop Recommender

- Home → Laptops.

- Chooses use case (gaming / engineering / editing / 3D / student) + budget slider.

- Receives ranked list with rationale ("best GPU per EGP in budget").

- Optionally compares 2–3 side by side.

- Saves to profile (auth-gated) or sets a price alert.

E. Price-drop alert lifecycle (returning user)

- User previously set alert on a product.

- Scheduler/scraper captures new price → price_drop_notify job detects drop below rule.

- FCM push sent → tap opens Product detail deep link.

- User reviews offers → taps merchant link to buy.

- Manages alerts via My Alerts (list, edit threshold, delete).

F. Admin/Reviewer flow (back-office, not the mobile consumer app)

- Login (admin role) → Admin.

- Review queue: low-confidence scraper↔product matches.

- Promotes/rejects; alias learning improves future matching.

- Manages canonical products + compatibility dataset.

- Triggers manual scrape; views merchant health dashboard.

### 9.4 Flow edge cases / branches

| Situation | Behavior |
| --- | --- |
| Offline | Show cached catalog + last prices with stale badge; block buy actions |
| No offers in stock | Product visible, marked "out of stock everywhere"; alert CTA emphasized |
| Scraper hasn't verified price recently | "Last verified 6 days ago" + ghost-inventory warning |
| Compatibility conflict | Hard errors with the specific conflicting components |
| Token expired mid-action | Silent refresh; if fails, re-auth then resume action |
| Search returns nothing | Suggest category browse + clear filters |
| Budget too low for any build | Show closest achievable build + required minimum |

### 9.5 Screen map (navigation)

Splash → Home
Home ─┬─ Catalog ─┬─ Search/Browse → Product Detail
      │           └─ Category → Product Detail
      ├─ Builder ─┬─ Component Picker → Compatibility Result → Build Summary
      │           └─ Optimizer → Suggested Builds → Build Summary
      ├─ Laptops → Recommender → Compare → Detail
      ├─ Alerts (auth) → Alert Editor
      └─ Profile (auth) ─┬─ Saved Builds → Build Detail (deep link /build/:id)
                         ├─ Login/Register/Reset
                         └─ Settings (language, theme, notifications)

Suggested first executable step: M0 — restructure to monorepo, scaffold backend +
docker-compose, and set up Flutter feature-first foundation + CI.